# Unified Implementation Plan — B2B Pricing (Based on B2B_PRICING_SYSTEM_PROPOSAL_v1)

## 1) Executive Summary

Objective: Combine B2B_PRICING_SYSTEM_PROPOSAL_v1 with a concrete implementation roadmap, ensuring the B2B pricing pipeline works end-to-end and is integrated into Proposal/Order/Cart/Product Display.

Approach: Module-Only Development, additive migrations (do not modify existing migrations), no changes to global routes/auth.

## 2) References

Original Proposal: [B2B_PRICING_SYSTEM_PROPOSAL_v1.md](B2B_PRICING_SYSTEM_PROPOSAL_v1.md)

Client Specification: Miao Lin-系统需求规格.docx (Delivery/Shipping requirements)

Key Sections:

Database schema: Section 1.2 — Pricing Tiers, Tier Items, Volume Discount Rules, Corporate Pricing.

Pricing calculation logic: Section 3 — Application order.

API & Integration Points: Section 5 — Service methods and integration hooks.

Implementation Phases: Section 6 — Phased rollout.

## 3) Scope of Implementation

The system is split into 3 separate Modules for scalability (aligned with the client’s suggestion to break functions into smaller modules):

Modules/Pricing

Pricing Engine: Tier Pricing, Volume Rules, Product Rules, Corporate Pricing.

Responsibility: Pure price calculation (Input: Product + Client → Output: Price).

Tier Structure: The exact tier structure (number of tiers, naming, thresholds) will be confirmed with the client next week. The schema (priority, valid_from/to, min_quantity) remains flexible so we do not need to change historical migrations.

Modules/Warehouse

Inventory Platform: Multi-Warehouse, Batch & Expiry (FEFO/FIFO).

Near-expiry Context: Mark lots as near-expiry so Pricing can apply specific near-expiry discounts (linked to Purchase, Restock and Inventory flows).

Unit System: Store units and unit conversions (e.g. 10 boxes = 1 carton) so quantities used in Pricing/Orders are always in a normalized base unit.

Responsibility: Manage stock levels, expiry and units.

Modules/Delivery

Delivery System (Basic): Shipping fee calculation (Flat/Table Rate), Free Shipping rules, Shipping method selection.

Tax for Shipping Fee: Allow configuration whether shipping fee is taxable or not and apply the same tax behavior as Quotation/Order settings.

Responsibility: Calculate shipping fee based on warehouse of origin, destination address and tax configuration.

## 4) Data Design (Additive Migrations)

### Modules/Pricing

pricing_tiers: company_id, name, description, is_active, valid_from/to, priority.

pricing_tier_items: pricing_tier_id, product_id, item_type, discount_type, discount_value, min_quantity.

volume_discount_rules: company_id, pricing_tier_id, name, discount_type, min/max quantity, discount_value.

company_customer_pricing: seller company ↔ buyer company, pricing_tier_id, custom_discount.

Near-expiry discount will leverage metadata from Warehouse/Batches; detailed table design can be handled in a dedicated Pricing/Warehouse design document.

### Modules/Delivery

shipping_zones: company_id, name, province_ids (JSON).

shipping_methods: company_id, name, type (flat/table/free).

shipping_rates: shipping_zone_id, shipping_method_id, weight/price brackets.

Company-level configuration for shipping_tax_behavior (taxable/non-taxable or tax class) aligned with Quotation/Order tax settings.

### Modules/Warehouse & Unit System

Batch & Expiry table (described in the Multi-Warehouse plan) stores expiry_date, quantity, warehouse_id.

Near-expiry threshold can be configured per product/warehouse so the system can mark lots as “near-expiry”.

Unit & unit conversion (Unit/UnitType, conversion rate) are managed in Inventory/Purchase modules; B2B Pricing reads quantities already normalized to the base unit.

### Core/Orders (Update)

Add columns: shipping_method_id, shipping_fee, tracking_code.

> Note: All changes are additive. New migrations must be created under the correct Module directories; existing migrations are never modified.

## 5) Services & APIs (Based on Proposal Section 5.1)

PricingService (Modules/Pricing)

calculatePrice(productId, companyId, customerCompanyId, quantity)

getApplicableTiers(companyId, customerCompanyId)

VolumeDiscountService (Modules/Pricing)

apply(items[], companyId): returns a global discount and a detailed breakdown.

ShippingService (Modules/Delivery)

calculateShipping(warehouseId, destinationAddress, weight)

## 6) Pricing Pipeline (Based on Proposal Section 3)

Order of application:

Company Customer Product Pricing (most specific)

Company Customer Pricing (corporate)

Volume Discount Rules

Pricing Tier (company-specific)

Pricing Tier (platform-wide)

Base Product Price

At each step, the system validates validity dates (valid_from/to), priority and minimum quantity. Product Rules (category/exclusions) are evaluated within the tier step. Near-expiry discounts will be slotted into the pipeline with clearly defined priority relative to Volume Rules and Tier Pricing.

## 7) UI Integration (Based on Proposal Section 5.2)

### 7.1. Proposal/Estimate & Invoice Creation (Backend Admin UI)

Hook Points:

On Product Select (#add-products):

Trigger AJAX pricing.calculate(productId, clientId, 1) to fetch B2B unit price instead of the base list price.

On Quantity change (item rows):

Debounced (e.g. 500ms) AJAX call to re-evaluate Volume Rules/Tiers.

Update unit_price and display badges such as "Tier Price Applied" or "Volume Discount".

Manual Override:

If user edits unit_price manually, show "Custom Price Active" and disable auto-calculation for that line (unless the user re-enables it).

### 7.2. Delivery/Shipping Integration

Estimate/Proposal

Add a "Shipping Estimates" section below line items.

A "Calculate Shipping" button calls the Delivery API using Multi-Warehouse data and shipping_rates.

Invoice

Show shipping fee as a separate line item or as part of the summary.

Store warehouse_id and batch_id on invoice items (visible or hidden based on configuration).

Shipping Tax: Allow the user to decide whether shipping is taxable (or which tax class applies), consistent with Quotation/Order tax configuration.

### 7.3. Order Creation/Cart (Frontend Member)

Real-time pricing updates, storing pricing_metadata per line.

Delivery: Allow warehouse selection and calculate shipping fee precisely based on weight, zone and tax behavior.

### 7.4. Documents (PDF/View)

Invoice/Estimate PDF

Add "Original Price" and "Discount" columns (if configured).

Summary row clearly shows "Total Volume Discount" and, where applicable, near-expiry discounts.

## 8) Implementation Phases (Aligned with Proposal Section 6)

Phase 1 — Core Pricing Tiers (Modules/Pricing)

Create pricing_tiers, pricing_tier_items tables.

Implement PricingTier models/relationships; admin UI for managing tiers.

Basic PricingService: client-specific → tier → base; include valid_from/to, priority, min_quantity.

Phase 2 — Volume Discount System (Modules/Pricing)

Backend routes/controllers/services for discount.calculate.

volume_discount_rules table; automatic application in Proposal/Order.

Phase 3 — Product Rules (Modules/Pricing)

Extend tier items with item_type/category, exclusions; logic to apply by category and exclusion list.

Phase 4 — Corporate Pricing (Modules/Pricing)

Tables: company_customer_pricing, company_customer_product_pricing.

Admin UI for seller–buyer relationships and overrides.

Phase 5 — Integration & Presentation (Core App)

Integrate Pricing into Proposal/Estimate, Order/Cart: show breakdown, badges, pricing_metadata.

Invoice: show discount details in PDF/View.

Member vs Public Pricing: differentiated display.

Phase 6 — Warehouse Platform (Modules/Warehouse)

Multi-Warehouse; Batch & Expiry (FEFO/FIFO) to ensure operational stability.

Phase 6.1 — Near-expiry Discount (Modules/Warehouse + Modules/Pricing)

Warehouse: standardize batch/expiry data and mark "near-expiry" lots based on configurable thresholds.

Pricing: add near-expiry discount rules (e.g. by remaining days) with clear priority in the pricing pipeline.

Phase 6.2 — Unit System & Unit Conversion (Inventory/Purchase related)

Allow configuration of units and conversion ratios (e.g. 10 boxes = 1 carton).

Enforce normalization to a base unit before applying Tier/Volume rules to avoid inconsistencies.

Phase 7 — Delivery System (Modules/Delivery)

Create shipping_zones, shipping_methods, shipping_rates.

Admin UI for sellers to configure shipping fees.

Buyer-side UI to select shipping method and auto-calculate shipping fee.

Add configuration for shipping tax behavior consistent with Quotation/Order.

## 9) Acceptance Criteria (Given‑When‑Then)

Tier Pricing

Given a client has a valid tier and matching rule,

When price is calculated,

Then unit_price and price reflect that tier with correct valid_from/to, min_quantity and priority.

Volume Rules

Given items with quantities,

When calling discount.calculate,

Then response includes a global_discount and breakdown, and totals are updated correctly.

Product Rules

Given rules by category and SKU exclusions,

When pricing an excluded SKU,

Then category rules are skipped and the correct fallback is applied.

Corporate Pricing

Given a seller–buyer relationship with custom pricing,

When price is calculated,

Then corporate pricing overrides other tiers according to the pipeline.

Near-expiry Discount

Given a lot is within N days of expiry,

When creating an Order/Estimate using that stock,

Then the system applies the near-expiry discount rule and shows it in the breakdown.

Unit Conversion

Given a product has a conversion of 10 boxes = 1 carton,

When the user enters 2 cartons,

Then the system converts to 20 boxes as the quantity used for Tier/Volume calculations.

Shipping Tax Behavior

Given shipping is configured as taxable/non-taxable (or assigned a tax class),

When an Estimate/Order/Invoice is generated,

Then shipping tax is calculated and displayed according to that configuration.

## 10) Risks & Mitigation

Rule Conflicts: Standardize priority/validity/min_quantity; add unit tests for the full pricing pipeline including near-expiry vs volume vs tier.

Data Integrity: Use additive migrations, proper FK/unique constraints and data validation on import.

Performance: Use caching, indexing and eager loading; target <100ms for typical pricing calculations.

## 11) Traceability Matrix

Proposal section → Feature → Module → Migration/Service/UI → Acceptance Criteria → Test Case ID.

Example: "Volume Discount System" → Volume Rules → Modules/Pricing → volume_discount_rules + VolumeDiscountService + discount.calculate → AC‑VOL‑001 → TC‑VOL‑001/002.

## 12) Conclusion

This implementation plan closely follows B2B_PRICING_SYSTEM_PROPOSAL_v2, with phased rollout, activated pricing pipeline and clear UI integration. The modular architecture (Pricing, Warehouse, Delivery) plus support for near-expiry discounts, unit conversion and configurable shipping tax ensures the system can evolve with the client’s final tier structure and future requirements.